|  |  |
| --- | --- |
| Technik | 26-01-2018Kojo’s Room |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called by: | Richael | Type of meeting: | Official |
| Facilitator: | Richael | Note taker: | Fidel |

|  |  |
| --- | --- |
| Attendees: | Richael,Alfred,Selorm,Kojo,Fidel |

# Minutes

|  |  |
| --- | --- |
| Agenda item: | Requirements of Application |

#### Discussion:

The app requirements and the various aspects and functionality of the app. That is the screens and database information as well as the capabilities.

#### Conclusions:

Requirements, information we deemed needed and various functionalities were decided. Also interviews for requirements were to be conducted before the next meeting.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Conduction of requirements interviews | Richael,Alfred,Selorm,Kojo,Fidel | Before next meeting |

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Creation of sub-groups |  |  |

#### Discussion:

Various sub-groups were needed in the team to work on different sections of the application. Namely;UI,UX,API and Database’

#### Conclusions:

UI and UX were put together with the group members being Richael, Alfred and Fidel. The API and Database groups were put together with its members being Kojo and Selorm.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Creation of UI and UX | Richael,Alfred,Fidel | Before final presentation. |
| * Creation of Database and API | Kojo,Selorm | Before final presentation.. |

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Programming Languages |  |  |

#### Discussion:

Different languages were needed to code the different sections of the app. Intended target audience and capabilities of the languages were a major influence.

#### Conclusions:

React Native was to be used for the front end (UI and UX) to allow use-ability on both Android and IOS platform. Node JS was decided on for the API and MySQL for the database.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Gain working knowledge of languages to be used. | Richael,Alfred,Selorm,Kojo,FIdel | End of February. |
|  |  |  |